WEEK 1 PROGRESS REPORT

University Student-Support Case Agent

BSE4104 — AI-Native & Agentic Engineering Capstone

1. Week 1 Progress Summary

Week 1 focused on establishing the project foundation, defining the system scope, and preparing the required engineering and collaboration environment. The team successfully selected the University Student-Support Case Agent as the approved use case and completed all planned Week 1 deliverables.

The project was deliberately scoped around one primary end-to-end workflow:

Student Query → Retrieval / Case Lookup / Ticket Creation → Response → Memory

This workflow was selected to ensure that the project remains achievable within the eight-week timeline while demonstrating the key AI-native and agentic engineering components required by the capstone, including RAG, LLM integration, tool use, agentic decision-making, memory, evaluation, and safety boundaries.

Key Deliverables Completed

- Project use case selected and defined.

- Primary end-to-end workflow documented.

- Project Charter completed.

- 12 testable user stories and acceptance criteria created.

- AI Boundary Matrix developed.

- GitHub repository created with the required project structure.

- ClickUp project workspace and Week 1 tasks created.

- Roles and responsibilities assigned to all four team members.

Overall Week 1 Status: All planned objectives completed.

2. Key Engineering Decisions

Focused Project Scope

Early discussions considered additional features such as timetables, grades, and fee-related services. To avoid scope creep, the team narrowed the project to three core capabilities:

- Document-based Question Answering

- Support Case Status Lookup

- Support Ticket Creation

- This decision prioritises the development of one complete and testable workflow rather than several partially implemented features.

AI Safety and Control Boundaries

The team developed an AI Boundary Matrix to clearly distinguish between AI responsibilities, deterministic system controls, and actions requiring human involvement.

The AI agent may interpret student queries, retrieve relevant information, summarise issues, and determine which permitted tool or information source is required. Deterministic software controls database queries, data validation, ID generation, and other system actions.

The agent is not permitted to make high-impact decisions such as admissions, grading, disciplinary, or financial decisions. Complex issues outside the system's defined capabilities must be escalated to authorised university staff.

Key Principle: The AI determines what information or tool is needed, while deterministic software enforces what the AI is permitted to do.

Data Strategy

The project will use publicly available university documents for the knowledge base and synthetic data for student cases and support tickets. This approach allows realistic testing while reducing privacy, security, and data-access risks.

3. Challenges and Response

The main challenge identified during Week 1 was the risk of scope creep. The team addressed this by limiting the project to the three core capabilities and one primary workflow.

A second challenge was the availability of machine-readable university documents. The response is to manually curate approximately 20–30 relevant public documents during Week 2 and prepare them for use in the knowledge base.

Team coordination was also initially challenging due to different academic schedules. The team established a weekly Tuesday meeting at 3:00 PM, with ClickUp used for task tracking and Discord used for communication.

4. Evidence and Team Contributions

The GitHub repository has been created and organised to support project documentation, architecture, knowledge sources, implementation, testing, evaluation, prompts, evidence, and demonstration materials.

Key Week 1 evidence includes:

- project_charter.md

- user_stories_acceptance_criteria.md

- ai_boundary_matrix.md

- GitHub repository structure

- ClickUp project board with assigned Week 1 tasks

Responsibilities were distributed across the four team members as follows:

| Role | Main Contribution |
| --- | --- |
| Project/Requirements Lead | Project Charter and User Stories |
| Application/Integration Lead | Architecture and Repository Setup |
| AI Engineering Lead | AI Boundary Matrix and LLM Research |
| Quality/Security Lead | ClickUp Setup and Testing Plan |

5. Plan for Week 2

Week 2 will transition the project from planning into technical implementation.

The team will:

- Select and document the LLM to be used.

- Integrate the LLM API into the application.

- Develop Prompt Specification v1.0.

- Create and test at least two prompt iterations.

- Develop 10 initial test cases and record baseline performance.

- Begin preparing the document corpus for the knowledge base.

These activities will provide the first working AI component and establish a baseline for later evaluation and improvement.

6. Overall Status

Week 1 was successfully completed, with all planned objectives and deliverables achieved. The most important outcome was the transformation of the initial project idea into a focused, technically achievable, and testable AI-agent workflow with clearly defined safety boundaries.

The project is now ready to proceed to LLM integration, prompt development, baseline testing, and knowledge-base preparation in Week 2.

PROJECT STATUS: ON TRACK

Report Prepared By: [NAKINTU IMAAN]
Date: 07 September 2026
Status: Complete